For your project "An Employee Requests Installation of Licensed Software through the Service Catalog"

Planning Logic

Story Point Scale (Fibonacci)

- 1 – Very Easy

- 2 – Easy

- 3 – Moderate

- 5 – Complex

Sprint 1 (Requirement Analysis & Catalog Development)

Epic 1: Requirement Analysis

- Requirement Gathering (USN-1) – 2

- Identify Service Catalog Variables (USN-2) – 2

Epic 2: Service Catalog Development

- Create Catalog Item (USN-3) – 3

- Configure Catalog Variables (USN-4) – 3

- Test Catalog Submission (USN-5) – 2

Total Story Points in Sprint 1 = 2 + 2 + 3 + 3 + 2 = 12

Sprint 2 (Workflow Automation & Testing)

Epic 3: Workflow & Automation

- Create Workflow / Flow Designer (USN-6) – 5

- Configure Business Rule for License Issue (USN-7) – 3

- Create Catalog Task Automation (USN-8) – 3

Epic 4: Testing & Deployment

- End-to-End Workflow Testing (USN-9) – 2

- Update Set Export & Deployment (USN-10) – 3

- Documentation & Final Demo (USN-11) – 4

Total Story Points in Sprint 2 = 5 + 3 + 3 + 2 + 3 + 4 = 20

Total Story Points

- Sprint 1 = 12

- Sprint 2 = 20

Total Story Points = 12 + 20 = 32

Number of Sprints = 2

Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 32 / 2 = 16 Story Points per Sprint

Team Velocity

Your team's velocity is 16 Story Points per Sprint.

This follows the same format as your sample and is tailored to your ServiceNow Software Installation Request System project.