Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | An employee requests installation of licensed software through the Service Catalog |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Requirement Analysis | USN-1 | As an employee, I want to submit a software installation request through the Service Catalog. | 2 | High | Team |
| Sprint-1 | Service Catalog | USN-2 | Configure catalog variables (Software Name, Version, License Type, Justification). | 2 | High | Team |
| Sprint-2 | Catalog Development | USN-3 | Create the Software Installation Catalog Item. | 3 | Low | Team |
| Sprint-1 | Catalog Testing | USN-4 | Verify request submission and variable mapping. | 3 | Medium | Team |
| Sprint-1 | Backend Tables | USN-5 | Validate REQ and RITM record creation. | 2 | Medium | Team |
| Sprint-2 | Workflow Automation | USN-6 | Create approval workflow using Flow Designer. | 5 | High | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 01 Jul 2026 | 06 Jul 2026 | 12 | 06 Jul 2026 |
| Sprint-2 | 20 | 6 Days | 07 Jul 2026 | 12 Jul 2026 | 20 | 12 Jul 2026 |

Velocity:

Total Story Points = 12 + 20 = 32

Number of Sprints = 2

Velocity = 32 ÷ 2 = 16 Story Points per Sprint

Average Velocity (AV)

Sprint Duration = 6 Days

Velocity = 16 Story Points

AV = Velocity ÷ Sprint Duration = 16 ÷ 6 = 2.67 Story Points/Day

You can write:

Average Velocity (AV) ≈ 2.7 Story Points per Day

This matches the format of the sample while being tailored to your ServiceNow project.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts